BLOCKEXAM

Blockchain-Based Secure Question Paper Preparation,
Distribution and Examination Integrity System

Project Concept • Architecture • Modules • Smart Contracts • Database • APIs • Security • Implementation Plan

Purpose: A teaching-oriented capstone project showing how blockchain, cryptography, role-based approvals and secure distribution can strengthen the chain of custody for high-stakes examination question papers.

Recommended for Undergraduate Computer Science / BCA / Engineering Students

# 1. Executive Summary

BlockExam is a proposed secure examination-management platform that uses blockchain as a tamper-evident audit layer while keeping confidential question-paper content encrypted off-chain. The project addresses risks such as unauthorized modification, premature access, weak accountability, and gaps in the chain of custody between question preparation and examination-centre delivery.

The core design principle is: blockchain stores proof, approvals and security events; encrypted storage holds the confidential questions and question papers. The project combines Solidity smart contracts, Hardhat, React, Node.js, PostgreSQL, SHA-256 hashing, AES-256-GCM encryption, digital signatures, role-based access control and threshold key authorization.

# 2. Problem Statement

High-stakes examinations require strong confidentiality and traceability from the time questions are prepared until the authorized examination start time. A conventional centralized workflow may make it difficult to independently prove who created, reviewed, approved, distributed, received or accessed a question paper. BlockExam proposes an auditable digital chain of custody in which important lifecycle events are cryptographically recorded and sensitive content remains encrypted.

This is an educational prototype. It should use fictional examinations and synthetic question papers rather than operational data from real examination authorities.

# 3. Project Objectives

Provide secure question creation, review, moderation and approval workflows.

Detect unauthorized modification using SHA-256 hashes anchored to blockchain records.

Generate examination papers from an approved question bank using blueprint constraints and secure random selection.

Encrypt final papers before distribution and keep decryption material separate from the encrypted file.

Use multi-party authorization so that no single official can independently release a paper.

Distribute encrypted papers to registered examination centres and record acknowledgements.

Prevent or reject premature decryption attempts before the authorized release time.

Maintain an immutable/tamper-evident audit trail for investigation and compliance.

# 4. High-Level Architecture

Question Contributors / Subject Experts
              |
              v
      Encrypted Question Repository
              |
              | SHA-256 Hash / Metadata
              v
+--------------------------------------------------+
|       PERMISSIONED / CONTROLLED BLOCKCHAIN       |
| Question Hash -> Review -> Approval -> Selection |
| -> Distribution -> Receipt -> Release -> Audit   |
+--------------------------------------------------+
              |
              v
      Question Paper Generator
              |
              v
   AES-256-GCM + Digital Signature
              |
              v
       Encrypted Question Paper
              |
       Secure Distribution
        /       |       \
       v        v        v
   Centre A  Centre B  Centre N
       \        |       /
              v
        Time-Locked Release
              |
              v
     Authorized Decryption

The actual question paper should not be stored in plaintext on the blockchain. The ledger records hashes, identities, approvals, timestamps, status changes and security events.

# 5. End-to-End Examination Workflow

| Stage | What Happens |
| --- | --- |
| Question Preparation | Authorized setters create questions. Sensitive question content is encrypted and a SHA-256 hash is generated. |
| Blockchain Registration | The question hash, setter identity, timestamp and lifecycle status are recorded. |
| Review and Moderation | Reviewer and moderator approvals are recorded as separate authorized transactions. |
| Approved Question Pool | Only approved questions are eligible for paper generation. |
| Paper Generation | A blueprint specifies subject/topic/difficulty distribution. Questions are selected using a secure random process. |
| Integrity Registration | The final paper is hashed and the approved paper hash is anchored to the blockchain. |
| Encryption | The paper is encrypted using AES-256-GCM before distribution. |
| Key Protection | The release key is protected using multi-party authorization or a threshold secret-sharing mechanism. |
| Distribution | Registered centres receive the encrypted paper and acknowledge receipt. |
| Timed Release | At the authorized time, after required approvals and centre authentication, decryption is permitted. |
| Audit | All major actions and denied attempts remain available for investigation and reporting. |

# 6. Project Modules

| Module | Scope |
| --- | --- |
| 1. User & Role Management | Admin, Question Setter, Reviewer, Moderator, Exam Authority, Centre Officer, Auditor. |
| 2. Question Bank | Create questions, encrypt content, hash, submit, version and manage metadata. |
| 3. Review & Approval | Review, moderate, approve/reject and record blockchain evidence. |
| 4. Paper Generation | Blueprint, secure random selection, difficulty balancing, duplicate validation and PDF generation. |
| 5. Security & Encryption | AES-256-GCM, digital signatures, key generation and secret sharing. |
| 6. Blockchain Layer | Roles, paper/question hashes, approvals, distribution, release and security events. |
| 7. Examination Centre | Centre authentication, receipt, hash verification, timed unlock, decryption and access logging. |
| 8. Audit Dashboard | Transaction history, chain of custody, early-access alerts and security reports. |

# 7. Recommended Technology Stack

| Layer | Recommended Technology |
| --- | --- |
| Frontend | React |
| Backend | Node.js + Express |
| Blockchain Prototype | Ethereum-compatible local development network |
| Development Framework | Hardhat |
| Smart Contracts | Solidity |
| Blockchain Integration | ethers.js |
| Database | PostgreSQL |
| Authentication | JWT + Role-Based Access Control |
| Hashing | SHA-256 |
| File Encryption | AES-256-GCM |
| Digital Signature | ECDSA |
| Encrypted Storage | Local storage for MVP; MinIO/object storage as extension |
| Threshold Key Control | Shamir Secret Sharing / multi-party authorization |
| Production-Style Extension | Hyperledger Fabric comparison or prototype |

# 8. Suggested Repository Structure

blockexam/
├── README.md
├── docs/
│   ├── architecture/
│   ├── diagrams/
│   ├── api/
│   ├── security/
│   └── project-report/
├── blockchain/
│   ├── contracts/
│   │   ├── ExamRegistry.sol
│   │   ├── QuestionRegistry.sol
│   │   ├── PaperRegistry.sol
│   │   ├── AccessControl.sol
│   │   └── AuditTrail.sol
│   ├── scripts/
│   ├── test/
│   └── hardhat.config.js
├── backend/
│   ├── src/
│   │   ├── controllers/
│   │   ├── routes/
│   │   ├── services/
│   │   ├── middleware/
│   │   ├── models/
│   │   ├── blockchain/
│   │   ├── crypto/
│   │   └── utils/
│   └── storage/encrypted/
├── frontend/
│   └── src/
│       ├── components/
│       ├── pages/
│       ├── services/
│       ├── hooks/
│       └── context/
├── database/
│   ├── migrations/
│   ├── schema.sql
│   └── seed.sql
└── security/
    ├── encryption/
    ├── key-management/
    └── signatures/

# 9. Smart Contract Design

## 9.1 Access Control

Suggested roles:

ADMIN
QUESTION_SETTER
REVIEWER
MODERATOR
EXAM_AUTHORITY
CENTRE_OFFICER
AUDITOR

bytes32 public constant SETTER_ROLE =
    keccak256("SETTER_ROLE");

bytes32 public constant REVIEWER_ROLE =
    keccak256("REVIEWER_ROLE");

bytes32 public constant AUTHORITY_ROLE =
    keccak256("AUTHORITY_ROLE");

## 9.2 QuestionRegistry.sol

Stores question metadata and integrity evidence, not plaintext questions.

struct QuestionRecord {
    uint256 questionId;
    bytes32 questionHash;
    address setter;
    uint256 createdAt;
    QuestionStatus status;
}

Suggested lifecycle:

CREATED -> SUBMITTED -> REVIEWED -> MODERATED -> APPROVED

Suggested functions:

registerQuestion()
submitQuestion()
reviewQuestion()
approveQuestion()
rejectQuestion()
verifyQuestion()

## 9.3 ExamRegistry.sol

Stores examination metadata such as Exam ID, exam name, subject, date, start time, release time, duration and status.

## 9.4 PaperRegistry.sol

Tracks the approved paper throughout its lifecycle.

Generated -> Hash Registered -> Approved -> Encrypted -> Distributed -> Received -> Released -> Decrypted

struct Paper {
    uint256 paperId;
    bytes32 paperHash;
    uint256 examId;
    uint256 releaseTime;
    PaperStatus status;
}

Important: never store the actual PDF, plaintext question content or AES key directly on-chain.

# 10. Database Design

| Table | Important Fields |
| --- | --- |
| USERS | user_id, name, email, password_hash, role, wallet_address, status |
| QUESTIONS | question_id, subject, topic, difficulty, encrypted_question, question_hash, setter_id, status |
| EXAMS | exam_id, exam_name, exam_date, start_time, release_time, status |
| PAPERS | paper_id, exam_id, encrypted_file_path, paper_hash, created_at, status |
| CENTRES | centre_id, centre_name, centre_code, wallet_address, public_key, status |
| PAPER_DISTRIBUTION | distribution_id, paper_id, centre_id, distributed_at, received_at, decrypted_at, status |
| AUDIT_LOG | audit_id, user_id, action, timestamp, blockchain_tx_hash |

# 11. Question Bank Design

Each question can carry the following metadata:

Question ID
Subject
Topic / Subtopic
Difficulty
Question Type
Marks
Encrypted Correct Answer
Setter
Reviewer
Status
Question Hash

Sensitive fields should remain encrypted. Metadata used for selection can remain available according to the access policy.

# 12. Question Paper Generation Engine

Example blueprint:

| Difficulty | Distribution |
| --- | --- |
| Easy | 30% |
| Medium | 50% |
| Difficult | 20% |

Approved Question Bank
        |
        v
Filter by Blueprint
        |
        v
Cryptographically Secure Random Selection
        |
        v
Difficulty / Topic Validation
        |
        v
Duplicate Validation
        |
        v
Generate Final Paper
        |
        v
Create PDF -> SHA-256 -> Encrypt

# 13. Encryption and Key Management

## 13.1 Paper Encryption

question-paper.pdf
       |
       v
Generate Random AES Key
       |
       v
AES-256-GCM
       |
       v
question-paper.enc
       |
       v
SHA-256(encrypted file)
       |
       v
Register Hash on Blockchain

AES-GCM is recommended because it provides confidentiality together with authentication/integrity protection. The plaintext working copy should not remain casually accessible after encryption.

## 13.2 Threshold Authorization

Master Release Secret
                            |
                     Secret Sharing
                            |
          +---------+-------+-------+---------+
          |         |               |         |
       Share 1   Share 2         Share 3   Share 4   Share 5
       Officer A Officer B       Officer C Officer D Officer E

                 Policy: Any 3 of 5
                        |
                        v
                 Release Authorized

For the undergraduate prototype, five simulated authority accounts can demonstrate a 3-of-5 release policy. The objective is to show that a single compromised official cannot independently unlock the paper.

# 14. Examination Centre Application

BLOCKEXAM - EXAMINATION CENTRE DASHBOARD

Centre: BLR-001
Exam: Medical Entrance Mock Examination

Paper Status:   Received
Integrity:      Verified
Release Time:   09:00 AM

Current Status:
LOCKED

At release time, the centre application should verify:

Centre identity and authorization.

Encrypted file hash against the blockchain record.

Required authority approvals / threshold policy.

Current time against the authorized release time.

Paper status and replay/duplicate-release conditions.

# 15. Early Access Detection

If a centre or unauthorized user attempts to decrypt before the permitted time, the request should be rejected and a security event recorded.

Centre: BLR-001
Attempt: Decrypt Paper
Current Time: 08:30
Release Time: 09:00

RESULT: ACCESS DENIED
SECURITY EVENT RECORDED

event UnauthorizedAccessAttempt(
    uint256 indexed examId,
    address indexed user,
    uint256 timestamp
);

# 16. Audit and Security Dashboard

A demonstration dashboard can summarize operational and security status:

EXAM SECURITY DASHBOARD

Questions Approved        2500
Questions Selected         100
Paper Generated              YES
Paper Encrypted              YES
Blockchain Hash              VERIFIED
Centres Registered           120
Paper Received               120
Early Access Attempts          2
Failed Authentication          3
Paper Released             09:00

Example chain-of-custody timeline:

07:30  Paper generated
07:32  Paper encrypted
07:33  Hash registered on blockchain
07:45  Distribution started
08:00  Centre BLR-001 acknowledged receipt
08:22  Early-access attempt -> DENIED
08:55  Authority A approved release
08:56  Authority C approved release
08:57  Authority E approved release
09:00  Release authorized
09:00  Authorized centres decrypt paper

# 17. Frontend Pages

/login
/dashboard

/questions
/questions/create
/questions/review
/questions/approved

/exams
/exams/create

/papers
/papers/generate
/papers/encrypt

/approvals
/distribution
/centres
/centre/dashboard
/audit
/security-events

# 18. Suggested REST API

POST /api/auth/login

POST /api/questions
GET  /api/questions
GET  /api/questions/:id
POST /api/questions/:id/submit
POST /api/questions/:id/review
POST /api/questions/:id/approve

POST /api/exams
GET  /api/exams/:id

POST /api/papers/generate
POST /api/papers/:id/encrypt
POST /api/papers/:id/distribute
POST /api/papers/:id/release
POST /api/papers/:id/decrypt

GET  /api/audit/:examId

# 19. Complete Demonstration Flow

ADMIN
  |
Create Exam
  |
QUESTION SETTERS
  |
Create Questions -> Encrypt -> SHA-256 -> Blockchain Registration
  |
REVIEWER -> MODERATOR -> APPROVED QUESTION BANK
  |
QUESTION PAPER ENGINE
  |
Blueprint + Secure Random Selection
  |
Generate PDF -> SHA-256 -> AES-256-GCM
  |
Encrypted Paper + Blockchain Hash
  |
Secure Distribution
  |
Centre A / Centre B / Centre C
  |
LOCKED
  |
Authorized Release Time + Threshold Approval
  |
Hash Verification + Decryption
  |
EXAM
  |
AUDIT / FORENSICS

# 20. Suggested Student Team Split

| Team | Responsibility |
| --- | --- |
| Team 1 | React UI + authentication + role-based dashboards |
| Team 2 | Question bank + blueprint + question-paper generation |
| Team 3 | Solidity + Hardhat smart contracts + blockchain tests |
| Team 4 | Cryptography + hashing + signatures + key management |
| Team 5 | Secure distribution + examination-centre application |
| Team 6 | Audit dashboard + security testing + incident scenarios |

# 21. Phased Implementation Plan

| Phase | Scope |
| --- | --- |
| Phase 1 – MVP | Admin → Setter → Reviewer → Generate Paper → Hash → Blockchain → Encrypt → Centre Receives → Timed Unlock → Audit. |
| Phase 2 | Multiple centres, stronger role permissions, digital signatures, event dashboard and early-access detection. |
| Phase 3 | 3-of-5 threshold authorization, Shamir Secret Sharing, secure centre identity and stronger key management. |
| Phase 4 – Research Extension | Threat modelling, insider-collusion scenarios, endpoint compromise, replay attacks, malicious setters and Hyperledger Fabric comparison. |

# 22. Security Threat Model

| Threat | Proposed Control |
| --- | --- |
| Question modified after approval | Hash mismatch against blockchain record; reject and alert. |
| Paper stolen during distribution | Encrypted paper is unusable without release authorization/key. |
| Single insider attempts early release | Threshold/multi-party approval prevents unilateral release. |
| Centre attempts early decryption | Time policy rejects request and logs a security event. |
| Database record altered | Blockchain-anchored hashes and event history expose inconsistency. |
| Stolen user password | Use MFA as extension, wallet signatures, RBAC and revocation. |
| Endpoint malware / camera leak | Blockchain alone cannot solve this; secure endpoints and operational controls are required. |
| Collusion among authorized users | Threshold policy reduces single-person risk but governance and monitoring remain necessary. |

# 23. Important Design Principles

Do not store plaintext question papers on-chain.

Do not store raw AES keys on-chain.

Use blockchain for integrity evidence, authorization events and auditability.

Use encryption for confidentiality.

Use digital signatures for authenticity and non-repudiation evidence.

Use threshold authorization to reduce single-insider risk.

Use secure endpoints, identity controls and operational security in addition to blockchain.

Treat timestamps and timed release carefully; production systems need a trusted time and key-release architecture rather than relying only on a public-chain timestamp.

# 24. Possible Related Student Projects

| Project | Blockchain Focus |
| --- | --- |
| Blockchain Question Bank | Question provenance, hashing and approval history |
| Exam Paper Chain-of-Custody | Track preparation, sealing, distribution, receipt and opening |
| Blockchain Hall Ticket Verification | QR-based candidate/hall-ticket integrity verification |
| Academic Certificate Verification | Tamper-evident credential verification |
| Examination Result Integrity | Hash and verify result publications |
| Answer-Script Chain-of-Custody | Track collection, scanning, examiner assignment and evaluation |
| Blockchain Revaluation Workflow | Transparent revaluation requests and decisions |
| Anonymous Examiner Allocation | Controlled/random examiner assignment with auditable events |

# 25. Expected Learning Outcomes

Design and implement Solidity smart contracts with role-based permissions.

Integrate a React/Node.js application with an Ethereum-compatible development blockchain using ethers.js.

Understand the difference between blockchain integrity and cryptographic confidentiality.

Apply hashing, authenticated encryption, digital signatures and key-management concepts.

Design relational data models and REST APIs for blockchain-integrated applications.

Perform threat modelling and identify limitations of blockchain-only solutions.

Test smart contracts, backend workflows and security events.

Present a complete capstone system with architecture, implementation, demonstration and evaluation.

# 26. Conclusion

BlockExam is suitable as a substantial undergraduate capstone because it combines blockchain, cybersecurity, cryptography, full-stack development, databases and software architecture in one coherent problem. The strongest educational message is that blockchain is not a replacement for encryption or endpoint security. Its role is to strengthen integrity, traceability and accountability within a broader secure examination architecture.

— End of Project Reference Document —